The main objective of the project is to build an multiplayer, interactive battleship game to excite middle school students about the field of computer science. Secondary to this objective, the project team wishes to use the project as a means to gain experience in Java programming and networking, and to gain experience in solving a larger problem than they have previously encountered. The main constraints on the project are the project team's limited programming experience and the limited time allotted for the project.

Deliverable 2
- Create a UML class diagram of the battleship server
- Create a document explaining the diagram in more detail
- Update time sheet

Deliverable 3
- Create test plan for battleship server
- Update time sheet

Deliverable 4
- Code battleship server
  - Code game setup part of BG protocol
  - Code game play part of BG protocol
- Test battleship server, creating test report for each test performed
- Update time sheet

Deliverable 5
- Create GUI design mock-up
- Write design document for customer
- Write design document for future programmers
- Update time sheet

Deliverable 6
- Code battleship client
  - Code text-based client with user manually issuing server commands
  - Code graphical client that automatically issues server commands
  - Add graphical polish such as explosion or splash animations
  - Add sound effects
- Update time sheet

Deliverable 7
- Write postmortem commentary

Deliverable 2 comes first, follows above flow
GUI design can be done at same time as server coding
Test plan can at same time as GUI design and server coding
- Server coding follows flow from above
Test the server
- GUI design before design document for customer before doc for future programmers
Update time sheet
Deliverable 6
- First text based, then graphical
- Adding graphics + sound effects can be done at same time
- Update time sheet
Deliverable 7

Risk Analysis:

Since we are only a team of two, one of the team members becoming unable to work due to sickness or other causes beyond their control will have a large impact on the other member's ability to complete the project. This is not likely, but has been planned for due to its possible impact. Should a team member become incapacitated in any way, the remaining team member will request that a new team member be assigned to the project, and the remaining team member will add at least two hours a week of work to their normal work schedule in order to ensure enough time to complete both team member's tasks.

As with any software development project, there is a risk that our work becomes accidentally deleted. This may be caused by a hardware failure or by a mistake by one of the team members. The accidental deletion of work is not likely, but would cause a disruption in the project and so has been accounted for. In order to prevent work from being lost, the project team will use the Git version control system and the Github service to keep a remote backup of all of our work.